Sprint 1 Retrospective

What went well

* All worked well,
* GitHub integration worked well
* Highly flexible
* Frequent updates throughout the update
* Java functionality
* Database Integration
* Consistent communication

What could be improved

* Scrum Planning, o Discussion, what is said etc, live writing
* Using Trello more efficient, o Updating when you do something instead of at the end of it
* Time Tracking, o Keep a more consistent tracking of it
* Sprint Backlog o Updating more frequently

What will we commit to improve in the next Sprint

* More activity tracking (Daily)
* Committing more detailed elements

From feedback video

* More assistance in scrums
* Multiple people in peer programming
* Difficulties channel in slack created